Project Workflow: Football Match Result Predictor

Version: 1.0 Date: September 20, 2025
Author: Angkon Biswas

Overview

This document outlines the complete end-to-end workflow for the Football Match Result Predictor project. It details each phase, from initial data ingestion to the deployment of a functional web application, based on the project schedule (August 28, 2025 - September 30, 2025).

Phase 1: Data Foundation (August 28 - September 5, 2025)

Objective: To process the raw, player-level data into a clean, aggregated match-level dataset suitable for feature engineering and initial analysis.

- Task 1.1: Load & Inspect Raw Data

  - Action: Loaded multiple raw CSV files (games.csv, players.csv, leagues.csv, teams.csv, shots.csv) from the local directory (C:\Users\angkon\Desktop\Project\Data).

  - Details: Initial inspection was performed using .info(), .describe(), and .head() to understand data types, missing values, and overall structure.

- Task 1.2: Clean Data

  - Action: Addressed data quality issues.

  - Details: Handled missing values (NaNs) in critical columns through imputation or removal. Corrected data types (e.g., converting date strings to datetime objects) to ensure data integrity for subsequent steps.

- Task 1.3: Aggregate Player Stats to Match-Level

  - Action: Transformed the granular, player-event-level data into a consolidated, match-level format.

  - Details: Grouped the data by game_id, team_id, and other relevant keys. Aggregated player statistics (goals, shots, assists, etc.) to create team-level statistics for both home and away teams for each match. This step created the foundational aggregated_matches.csv.

- Task 1.4: Exploratory Data Analysis (EDA)

  - Action: Conducted a focused EDA to validate the aggregated data and uncover initial insights.

  - Details: Generated visualizations (histograms, correlation matrices) to understand the distribution of key variables like goals scored and their relationship with match outcomes. This validated the data aggregation and informed the feature engineering strategy.

Phase 2: Feature Engineering (September 6 - September 11, 2025)

Objective: To enrich the dataset with predictive features that capture team dynamics, historical performance, and market context.

- Task 2.1: Engineer "Team Form" Features

  - Action: Calculated rolling averages to represent each team's recent performance leading up to a match.

  - Details: Computed metrics like the average goals scored/conceded over the last 5 and 10 games for both home and away teams. This captures the "form" or momentum of a team.

- Task 2.2: Engineer Head-to-Head (H2H) Features

  - Action: Developed features based on the historical performance of the two specific teams playing against each other (as implemented in Best_2.ipynb).

  - Details: An expanding window function was used to calculate historical H2H win/draw/loss percentages, average goals scored/conceded in previous encounters, ensuring no data leakage from the future.

- Task 2.3: Integrate Betting Odds

  - Action: Merged the aggregated match data with the provided betting odds data.

  - Details: The odds for Home Win (H), Draw (D), and Away Win (A) were incorporated as features, providing a valuable market-based perspective on the likely outcome.

- Task 2.4: Final Feature Selection & Preprocessing

  - Action: Finalized the feature set and prepared the data for modelling.

  - Details: Selected the most relevant engineered features. Performed one-hot encoding on categorical variables (like league and team_name) and scaled numerical features to a standard range to optimize model performance.

Phase 3: Modelling & Evaluation (September 12 - September 20, 2025)

Objective: To train, evaluate, and select a machine learning model that accurately predicts match outcomes.

- Task 3.1: Split Data

  - Action: Divided the dataset into training and testing sets.

  - Details: A chronological split was used to ensure the model was trained on past data and tested on future, unseen data, simulating a real-world prediction scenario.

- Task 3.2: Train & Evaluate Baseline Model

  - Action: A simple Logistic Regression model was trained to establish a performance baseline.

  - Details: This initial model provided a benchmark accuracy score to measure the effectiveness of more complex models.

- Task 3.3: Train & Tune Final Model

  - Action: A more advanced model, Random Forest Classifier, was trained and tuned.

  - Details: Hyperparameter tuning was performed to optimize the model's performance. The final model selected was a Random Forest Classifier, which demonstrated superior accuracy and robustness in handling the complex interactions within the feature set.

- Task 3.4: Final Model Evaluation & Serialization

  - Action: The final model was rigorously evaluated and saved for deployment.

  - Details: Performance was assessed using a classification report (precision, recall, F1-score) and a confusion matrix. The trained model object was serialized and saved as football_predictor_model.pkl.

Phase 4: Interactive App Development (September 21 - September 25, 2025)

Objective: To create a simple, interactive web application for users to get live predictions from the trained model.

- Task 4.1: Develop Prediction Function

  - Action: A Python function was created to load the saved model and process user inputs.

  - Details: This function takes user inputs (home team, away team, odds), transforms them into the format expected by the model, and returns the predicted outcome and probabilities.

- Task 4.2: Build Gradio User Interface

  - Action: The Gradio library was used to build a user-friendly web interface.

  - Details: The UI features dropdowns for league and team selection, along with numeric inputs for odds. An output textbox displays the final prediction clearly to the user.

- Task 4.3: Test & Debug Application

  - Action: The complete application was tested to ensure functionality and correctness.

  - Details: Various team combinations and inputs were tested to verify that the front-end UI correctly communicated with the back-end prediction logic and handled edge cases gracefully.

Phase 5: Finalization & Documentation (September 26 - September 30, 2025)

Objective: To deliver a polished, well-documented, and professional final project.

- Task 5.1: Code Cleanup & Commenting

  - Action: Refactored and commented the Jupyter notebooks and application scripts.

  - Details: Ensured the code was readable, maintainable, and easy to understand for future development.

- Task 5.2: Create Project README

  - Action: A comprehensive README.md file was created for the project repository.

  - Details: The README includes a project overview, setup instructions, and a guide on how to run the application.

- Task 5.3: Final Project Handoff

  - Action: The complete project, including code, model file, and documentation, was packaged and prepared for final delivery.